Time log - First iteration

**Task:** Project plan

**Estimated time:** 2 Hours

**Actual time:** 3 Hours

**Explanation:** This took a lot longer than I anticipated as there is a lot of decisions to make, and actually making the decisions and motivate them took a lot more time than you would think.

**Task:** Creating the software skeleton

**Estimated time:** 1 Hour

**Actual time:** 50m

**Task:** Creating UML Diagrams

**Estimated time:**1 Hour

**Actual time:** 25 minutes.

**Explanation:** Since I only did a skeleton for the application, I realized that I could only do the class diagram as the interactions between the other classes and components has not been decided yet.